# Test Plan

April 14th, 2026

Senior Project Spring 2026

AI Fitness and Health App

Members:

Salim Aldakheel

Ken Kurian

Rohan Maisuria

Charan Saragadam

Trinity Varela

Edsson Zapata

# Introduction

The purpose of this document is to define the testing approach, expectations, and responsibilities for validating the various requirements of the application. The AI Fitness Health functionalities include user account creation and authentication, schedule management, and an AI chatbot that assists with workouts and scheduling. This document will discuss scope, test strategies, and environment, as well as all the test cases.

Testing will focus on the different requirements and ensure that they are working as intended. Any issues or conflicts will be addressed by the team to align the results with what is expected for that specific test case. We will also be addressing the non-functional requirements and verifying that the app follows what was listed, including but not limited to speed, usability, and stability.

# Scope

## In Scope

The following features will be tested within the application:

- User Authentication

  - User sign up

  - Login with password verification

  - Successful token creation

  - Error-handling with improper input

- Scheduling System

  - Creating user schedule

  - Updating user schedule

  - Retrieving saved schedule

- AI Chatbot

- Account Deletion

## Out of Scope

- Stress testing of application

- Non-functional requirements such as mobile app installations and security

# Test Strategy

The testing approach for this application focuses on verifying that each feature works as intended and meets the functional requirements. Testing will be performed manually using an Android emulator and will complete the following:

- Functional Testing

- Authentication Testing

- Schedule Feature Testing

- Chatbot AI Testing

# Test Environment

Hardware

- A computer capable of running Android Studio

| Operating System | 64-bit Microsoft Windows 10, Latest64-bit version of Windows |
| --- | --- |
| RAM | 16GB, 32GB |
| CPU | Virtualization support Required (Intel VT-x or AMD-V, enabled in BIOS) |
| Disk space | 16GB of free space, Solid state drive with 32 GB or more |
| Screen resolution | 1280 x 800, 1920 x 1080 |

Software

- Android Studio

Tools

# Test Cases

| Name and ID | TC-01 Successful User Signup |
| --- | --- |
| Requirement | FR-03: Local Account Creation |
| Preconditions | The server is up and running and app is opened to the home screen on user’s device |
| Steps | - Click on the “Sign up” button - Enter information in “Username”, “Password”, and “Confirm Password” section - Click on the “Sign up” button - Enter text into the “Age”, “Height”, “Weight”, and “Fitness Goal” fields. - Click “Finish Sign Up” button - Enter workout availability schedule - Click the “Save Schedule” button |
| Expected Results | - The “Create Your Account” window clears and the app displays “Scheduled saved!” - The Home screen displays |

| Name and ID | TC-02 Successful User Login |
| --- | --- |
| Requirement | FR-03: Local Account Creation |
| Preconditions | The server is up and running and app is opened to the home screen on user’s device |
| Steps | - Click on the “Sign in” button. - Enter information in the “Username” and “Password” text fields. - Click on the “Sign in” button. |
| Expected Results | - A message appears at the bottom of the screen with text that says “Login successful” - The app is directed to the home screen |

| Name and ID | TC-03 Signup with Existing Username |
| --- | --- |
| Requirement | FR-03: Local Account Creation |
| Preconditions | The server is up and running and app is opened to the home screen on user’s device. |
| Steps | - Click on the “Sign up” button. - Enter information in the “Username”, “Password”, and “Confirm Password” section. - Click on the “Sign up” button. |
| Expected Results | - An error message appears stating “Sign up failed” - The user is brought back to the sign-up page |

| Name and ID | TC-04 Login with invalid credentials |
| --- | --- |
| Requirement | FR-03: Local Account Creation |
| Preconditions | The server is up and running, and the app is opened to the home screen on the user’s device. |
| Steps | - Click on the “Sign in” button. - User enters text into the “Username” and “Password” text fields, with one or both entries being incorrect |
| Expected Results | - The app prompts the user with a message that says “Invalid username/password” - The message disappears, and sign-in text fields are empty. |

| Name and ID | TC-05 Track Workout Activity |
| --- | --- |
| Requirement | FR-06: Activity Tracking |
| Preconditions | App is running and user is already logged in to their account |
| Steps | - Go track workout sessions from the home screen. - Choose the workout activity you want to log into. - Enter details like exercise name, time, sets, and calories - Click Save or Submit button. |
| Expected Results | - Workout is saved without getting errors. - Work out details are showing - A message notification shows like workout has been tracked successfully. |

| Name and ID | TC-06 Adaptive AI Workout Adjustments |
| --- | --- |
| Requirement | FR-07: Adaptive AI Workout Recommendation |
| Preconditions | The app is running, and a user with a valid account is logged in. |
| Steps | - On the home screen, click the “Start Workout” button. - Select the workout you’d like to complete. - Click “Start” - Complete exercise |
| Expected Results | - User is prompted with window asking for feedback on the workout just completed. - The response gets stored and is used by the AI chatbot to recommend a different workout or tip. |

| Name and ID | TC-07 Real Time Workout Assistance |
| --- | --- |
| Requirement | FR-04: Workout-related assistance based on user input FR-07: Adaptive AI Workout Recommendation |
| Preconditions | App is running and user is logged in. User has satrted on workout session. |
| Steps | - Start a workout from the app - Go to the real time assistance feature during the workout - Follow the instructions - Perform the exercise while the app gives feedback - Continue the workout or check for guidance |
| Expected Results | - Apps give real time guidance during the workout. - Instructions are easy and clear to follow. - Feedback updates as workout continues - Feature works without crashes or delays. |

| Name and ID | TC-08 Chatbot Provides Answer to Work Out-Related Question |
| --- | --- |
| Requirement | FR-04: Workout-related assistance based on user input |
| Preconditions | App is running and user is logged in. The chatbot feature is available for user to ask questions and get more clarity in workout related knowledge. |
| Steps | - Go to the chatbot section - Type a workout related question for example, like what exercise is the best for triceps? - Click the send button - Wait for the chatbot to give you feedback. |
| Expected Results | - Chatbot understands the questions correctly. - A helpful answer is shown or given to the user. - Response from the chatbot is given to users without errors or load time. - The answer matched the user's exact question. |

| Name and ID | TC-09 Chatbot Denies Empty Request |
| --- | --- |
| Requirement | FR-04: Workout-related assistance based on user input |
| Preconditions | The app is running, and a user with a valid account is logged in. |
| Steps | - Click on the "Chat with AI Coach” button located on the home screen - In the prompt box, enter a prompt that contains no text. - Hit enter |
| Expected Results | - The chatbot returns a statement prompting the user to enter in a request. |

| Name and ID | TC-10 Chatbot Denies Prompt with Trigger Words |
| --- | --- |
| Requirement | FR-04: Workout-related assistance based on user input |
| Preconditions | The app is running, and a user with a valid account is logged in. |
| Steps | - Click on the "Chat with AI Coach” button located on the home screen - In the prompt box, enter a prompt that contains one of the trigger words, such as “emergency” or “harm”. |
| Expected Results | - The chatbot returns a message stating that they are unable to assist with medical emergencies and to contact authorities or ask a different question. |

| Name and ID | TC-11 User Deletes Their Local Account1 |
| --- | --- |
| Requirement | FR-08: Account Deletion |
| Preconditions | User account exists in database, and the user has authenticated and signed into the app |
| Steps | - Click on the “Profile” icon on the bottom right corner. - Click on the “Settings” dropdown menu. - Click on the “Delete Account” button |
| Expected Results | - Screen closes with the message “Account has been deleted”. - App goes back to main screen that displays the Sign in and sign up buttons |

| Name and ID | TC-12 Chatbot displays multiple messages |
| --- | --- |
| Requirement | FR-02: Knowledge base filtering |
| Preconditions | The app is running and the chatbot is open. |
| Steps | - Ask a chatbot a question - Wait for the response - Ask a second related question - Wait for the second response |
| Expected Results | - Both user messages are shown in the chat. - Both chatbot responses are shown correctly - The chat conversations are in order. |