Vision, Scope, and Project Plan Document

February 10th, 2026

Senior Project Spring 2026

AI Health and Fitness Application

Members:

Salim Aldakheel

Ken Kurian

Rohan Maisuria

Charan Saragadam

Trinity Varela

Edsson Zapata

Table of Contents

Problem Statement	2

Project background	2

Stakeholders	2

Users	2

Risks	2

Assumptions	2

Vision of the Solution	2

Vision statement	3

List of features	3

Desirable features	5

Project Plan	5

Statement of Work	5

Specifications	6

Test plans	6

Code	6

Defect Reports	6

Progress Reports	6

Final Presentation and Demonstration	6

Resource list	6

Human Resources	7

Software Resources	7

Hardware Resources	8

Reference Resources	8

Work Breakdown Structure	8

Requirement Phase	8

Design Phase	8

Development Phase	8

Testing Phase	9

Deployment Phase	9

Project Schedule	9

Risk Plan	10

Risk Plan Table	10

# Problem Statement

Individuals with busy schedules often find it difficult to stay consistent with their fitness routines. Limited time, lack of personalized workout guidance, and the challenge of balancing school or work responsibilities make it harder to maintain a healthy lifestyle.

## Project background

Many fitness apps offer generic plans that do not adapt to the user’s schedule or fitness levels. Students in particular need flexible and personalized workout recommendations that fit around classes and other commitments. This project focuses on providing a mobile fitness app that adapts user behavior and feedback to support long-term habits.

## Stakeholders

- Students who want an easy way to manage workouts alongside school responsibilities

- App developers responsible for building and maintaining the system

- Instructors evaluating the project requirements and design

- System administrators responsible for data storage and security

## Users

- College students with busy academic schedules

- Individuals looking for guided but flexible workout recommendations

- Users who prefer tracking fitness progress through a mobile app

## Risks

- Users may stop using the app if recommendations are not accurate or helpful

- Data security risks if user information is not properly protected

- Technical issues related to mobile compatibility or performance

- Limited user feedback may reduce the effectiveness of personalized recommendations

## Assumptions

Users have access to smartphones and internet connections. The app will be used regularly to log workouts and provide feedback. Users are willing to share basic fitness information to receive personalized recommendations.

# Vision of the Solution

## Vision statement

Our vision is to empower scholars to live healthier and more balanced lives through personalized, AI driven fitness recommendations without compromising their academic goals. Today’s scholars face a unique set of challenges. Heavy course loads, unpredictable schedules, long study sessions, and the pressure to perform can make it difficult to prioritize physical activity. Many of them want to stay active but struggle to find the time, motivation, or guidance to do so consistently. Traditional fitness apps often overlook these realities, offering generic routines that don’t adapt to the demands of student life. As a result, many scholars feel discouraged, overwhelmed, or unsure of where to begin.

We want to chang that. We aim to create a culture where physical wellness is properly prioritized and integrated into daily routines with ease, allowing all to feel supported in both their academic and physical goals without having to compromise one over the other. Our app will educate passively on the importance of maintaining physical health without pressuring its users, creating and maintaining a healthy mindset, and empowering users to take control of their fitness journey.

By incorporating AI into our app, personalized fitness recommendations and scheduling can be delivered to the user without them having to go out and pay for a personal trainer or coach. The AI engine will be able to respond to user’s questions about specific workouts and time manageability. Using feedback from the user, the system will learn and evolve as time goes on, providing increasingly more personalized suggestions to maximize efficiency. A knowledge base will be integrated with the app if the user wishes to browse through articles and tips to gain more understanding about certain workout-related topics.

We are committed to encouraging long-term wellness, not just short-term results. Mental and physical health are a crucial part of every individual's life but often are cast to the side when working on goals. Our app will encourage students to celebrate progress, build confidence, and develop habits that extend far beyond the classroom. Our hope is to encourage students to take charge of their well-being in a way that feels uplifting and empowering, not overwhelming.

In the long term, we hope to expand our app to include a more comprehensive approach to scholars' wellness by integrating mental health support, nutrition guidance, and the ability to join a community at your school. We believe that when students are supported in their well‑being, they are better equipped to reach their full potential, and we are committed to building a tool that helps make that possible.

## List of features

Below are the features that will be included in our app. These features will empower users to achieve their workout goals and maintain consistency.

| Feature | Description |
| --- | --- |
| Workout tracking | Users will be able to track completed workouts and review them later to see progress or to reflect on what to try next. |
| Workout recommendations | The user will be able to input desired results and receive personalized workout recommendations that will help them achieve those goals. |
| Feedback on recommended workouts | While using the app, the user will be able to give feedback on the recommended workouts provided by the AI engine to increase the personalization of future workouts and to ensure that the content that the user is receiving is fresh and engaging. |
| Schedule calendar view | Users will be able to enter their current academic and work schedule and receive a tailored fitness schedule that aligns with their goals. The user can go back to the app anytime to see a calendar view of their academic and fitness schedule. |
| Account management | Users will be able to manage their account within the app, setting time zone preferences, display names, profile metrics, and deleting their data and profile. |
| Build workout routines | Within the app, users will be able to construct workout routines that they can implement throughout the week. The AI engine will be able to refine the routine as the user completes workouts. |
| Workout streaks | A workout streak will start as the user exercises consecutive days in a row and will reset after the third day of an unreported workout. |
| Workout knowledge base | Users will be able to browse through a fitness knowledge base to gain further knowledge on certain physical health topics that could benefit them throughout their fitness journey. |
| Fitness AI chatbot | An AI chatbot will be available to answer any questions regarding workouts, scheduling, and other physical wellness topics. |

## Desirable features

In the future, we hope to expand the app to include more features and capabilities that will truly maximize the efficiency of the app.

| Feature | Description |
| --- | --- |
| Adding friends | This feature would allow users to add friends within the app so that progress and encouragement could be shared among peers. Friends would be able to see streaks and posted workouts on a timeline and react to other’s posts. |
| Water tracker | A big part of physical wellness is how much water you consume in a day. Adding a section in the app where users could help track their water intake would help encourage healthy drinking habits and help users reach their goal faster. |
| Calorie tracking | Healthy eating is a big goal many scholars struggle with achieving with the schedules that they have. Adding the ability to track calories from a food database would allow users to stay on top of their goals and get recommendations on better eating habits, no matter what their end goal is. |
| Cloud sync | This feature would enable users to sync their data to the cloud and access their workout schedules from any compatible devices. |
| Social media sharing | This feature would allow users to share progress to popular social media sites to share progress or big milestones reached. |

# Project Plan

The project plan defines how the Fitness Scholars mobile application will be developed, managed, and delivered over the rest of the semester. The plan will emphasize clear milestones, defined responsibilities, and constant communication to reduce risk and ensure that we steadily improve our mobile application after each week.

## Statement of Work

### Specifications

The team established the requirement specifications, such as the scope, use cases, functional requirements, and nonfunctional requirements that will define the expected behavior and constraints of the Fitness Scholars AI mobile application.

### Test plans

The team will develop test plans and test cases to validate system functionality against the documented use cases and requirements, ensuring that each feature that will be present in the mobile app performs as intended and meets quality expectations

### Code

The team will implement the application source code, which includes the front-end user interface, back-end logic, workout scheduling functionality, and chatbot features that support the personalized workout recommendations.

### Defect Reports

The defect reports will be created once we start the testing phase of the project. We will document the bugs, usability issues, and system failures. Each report will include the severity of the defect and the expected behavior compared to the actual behavior of the system. Overall, these reports are to guide us on where to start debugging and what quality improvements should be made to the mobile application.

### Progress Reports

Weekly progress reports will summarize the completed tasks done by each team member, the obstacles that intervene, the upcoming work, and the summarization of the meetings that we meet up for during the week. A weekly team report will explain what the team accomplished to contribute to the development of our application. As well as an individual weekly report to log the accomplishments/investigation that each team member made to contribute to the completion of the mobile application.

### Final Presentation and Demonstration

At the end of the semester, the team will deliver a final presentation and have a live demonstration of the mobile application. This will include an overview of the system's features, design decisions, testing results, and the lessons that the team learned upon the development of this project.

## Resource list

Resources are identified early to support realistic planning and risk reduction.

### Human Resources

| Role Name | Responsibilities | Team Member Assigned |
| --- | --- | --- |
| Coordinator | Prepares meeting agenda in advance, organizes discussion topics, task assignments, and ideas. | Trinity |
| Timekeeper/Scribe | Records the results of meetings and tracks the time allocated to meeting agendas, helps to ensure meetings stay on schedule. | Ken |
| Research Manager | Conducts and keeps track of background research. Gathers information and summarizes for use in design and development decisions. | Salim |
| Design Manager | Keeps track of design ideas and structures to keep records of design concepts and possible revisions. | Charan |
| Presentation Manager | Creates presentations for class and helps keep the team informed and practiced on presentations. | Trinity, Rohan, Ken |
| Quality Assurance | Tests functionality of the app identifies bugs and provides verification ensuring usability requirements are met. | Edsson |
| Database Coordinator | Manages and handles data storage and coordinates database integration within the application. | Rohan |
| Fitness/Content Specialist | Provides and researches knowledge on fitness and health. Ensuring content accuracy and assisting with features related to such. | Trinity, Ken, Charan, Salim |
| Team Facilitator | Manages team and tracks deadlines. | Trinity |
| Lead Developer (Front/Back End) | Implements application functionality. Takes lead on coding contributions and ensures technical consistency of the application. | Edsson (Back end), Trinity (Front end) |
| AI/ML specialist | Research and integrates AI/ML functionality. Assists with model selection and logic. | All Team Members |

### Software Resources

- OneDrive used for sharing documents

- Discord to communicate with one another and send any additional information/resources that are useful to the project

- Zoom meetings that are held on Sundays at 2pm

- Figma for UI design

- GitHub for code management

### Hardware Resources

- Smartphones for testing

- Laptops for development of the mobile application

### Reference Resources

- Applied Software Project Management by Andrew Stellman & Jennifer Greene

- Requirement Specification Document

- Team Charter

## Work Breakdown Structure

### Requirement Phase

- Gather our requirements

- Analyze the use cases that were defined in the Requirement Specification document

- Review our team charter and follow our assigned roles

### Design Phase

- Create system architecture diagram

- Develop database schema

- Create the UI wireframes and mockups

- Define AI model logic

- Document API endpoints

### Development Phase

Front End Development

- Login and account creation

- Workout schedule UI

- Chatbot interface

- Settings and Preferences

- Workout logging interface

Back End Development

- Authentication System

- Workout schedule generator

- AI recommendation

- Chatbot logic

- Database Integration

After completing the front-end and back-end development, we will connect them together and implement push notifications, error handling, and data validation.

### Testing Phase

- Create a test plan

- Follow the use cases written in the Requirements Specification document

- Conduct a unit test (such as testing the front-end separately from the back end and other parts of the mobile application)

- Conduct an integration test

- Log the defects and retest the correction that were implemented

- The whole team approves of the final make of the acceptable test

### Deployment Phase

- Preparation of the final build of the mobile application

- Preparation of the final presentation

- Delivery of the final version of our mobile application along with our final presentation

## Project Schedule

The project schedule is based on the work breakdown structure and is organized into major phases, including requirements, design, development, testing, and deployment. These phases are arranged to reflect task dependencies and ensure that critical work is completed in the correct order.

The critical path of the project includes finalizing requirements, implementing core front-end and back-end functionality, integrating system components, and completing testing before the final demonstration. Any delay in these tasks may impact the project deadline. Supporting tasks, such as UI refinements or optional features, may be adjusted if needed without affecting the final delivery.

The schedule is organized into major phases:

## Risk Plan

The risk plan identifies potential problems that could affect the project and outlines how the team plans to respond if they occur. Each risk is rated with a probability and an impact from 1 to 5, where 1 is low and 5 is high. The priority is calculated as Probability × Impact, so higher numbers mean more important risks that we should watch closely and mitigate first.

### Risk Plan Table

| Risk | Prob-ability | Impact | Priority | Actions |
| --- | --- | --- | --- | --- |
| Busy semester and limited time for coding | 4 | 5 | 20 | Focus on core features first, cut nice-to-have features if needed, set weekly milestones and check progress in meetings |
| Learning curve for Android Studio and AI tools | 3 | 4 | 12 | Use online resources, pair programming on more complex tasks, and keep AI logic simple and rule-based if advanced models take too long to implement. |
| Integration issues between frontend, backend, and database | 3 | 5 | 15 | Define interfaces early, test small pieces often, schedule an early integration milestone instead of leaving it to the end |
| Team schedule conflicts and missed meetings | 3 | 3 | 9 | Keep a shared task board, document decisions in OneDrive/Discord, allow task handoffs when someone is unavailable |
| Scope creep or last-minute feature requests | 2 | 4 | 8 | Use the Vision and Scope document as the reference, require team agreement before adding new features, and adjust schedule or cut lower-priority items |