## Slide 1: AI-Based Health and Fitness App
Vision, Scope & Project Plan
Team name: Fitness Scholars

## Slide 2: Table of contents 03 02 01
Project Plan
Vision of the Solution
Problem Statement

## Slide 3: Problem Statement 01

## Slide 4: Problem & Background
People with busy schedules often struggle to stay consistent with workouts due to limited time, lack of personalized guidance, and difficulty balancing fitness with school or work responsibilities.
Most fitness apps provide generic workout plans that do not adapt to a user’s schedule or fitness level. This project focuses on a mobile fitness app that offers flexible and personalized workout recommendations for students.
Project Background

## Slide 5: Key ideas in market opportunity
Target users
Students using the app
App developers
System administrators
Instructors evaluating the project
Data security issues
Mobile performance or compatibility problems
Users may stop using the app if the recommendations are not helpful
College students with busy schedules
People wanting flexible workout guidance
Users have access to a smartphone and internet
Users will regularly use the app
Stakeholders
Risks
Assumptions

## Slide 6: Vision of the Solution 02

## Slide 7: Vision Statement
Our vision is to empower scholars to live a healthier more balanced live through personalized, AI driven fitness recommendations
We are committed to encouraging long-term wellness, not just short-term results.
Our app will encourage students to celebrate progress, build confidence, and develop habits that extend far beyond the classroom.
Notes: Heavy course loads, unpredictable schedules, long study sessions, and the pressure to perform can make it difficult
We aim to create a culture where physical wellness is properly prioritized

## Slide 8: Features
Adding friends
Water tracker
Calorie tracking
Cloud sync
Social media sharing
Workout tracking
Workout recommendations
Feedback on recommended workouts
Schedule calendar view
Account management
Build workout routines
Workout streaks
Workout knowledge base
Fitness AI chatbot
List of Features
Desirable Features

## Slide 9: Project Plan 03

## Slide 10: Statement of Work (SOW)
The statement of work describes all work product such as specifications, test plans, code, progress reports and the final presentation and demonstration.
Specifications: The establishment of the scope, use cases, functional and nonfunctional requirements
Test Plans: The team will develop test plans and test cases to validate the system functionality against use cases and requirements
Code: The implementation of source code, that includes front end and back end
Defect Report: Will be created once testing starts, to track defects and compare the expected behavior.
Progress report: Summarize meetings, assign upcoming work, team accomplishment as well as individual.
Final Presentation and Demonstration: At the end of the semester, the team will deliver a final presentation and have a fully functional demonstration of the mobile application.

## Slide 11: Resource List Reference Resources Software Resources Hardware Resources Human Resources 28 36 24 12
Team Charter
Requirement Specification
OneDrive used for sharing documents
GitHub for code management
Figma for UI design
Discord for communication
Smartphones for testing
Laptops for the development of our app
Our human resources have been established in our team charter when we assigned a specific role to each member of the team

## Slide 12: Work Breakdown Structure
Requirement phase
Analyze the use cases from Requirements
Follow assigned roles from team charter
Design Phase
Create system architecture diagram
Develop database schema
Define AI model logic and create UI wireframes and mockups
Development Phase
Front-end Development
Back-end Development
Integration of both
Testing Phase
Create a test plan
Follow the use cases
Perform unit test and integration test
Log defects and retest corrections
Deployment Phase
Preparation of the final build and presentation
Delivery of the final version along with our presentation

## Slide 13: Project Schedule
UI and Prototype Design
Core Development
Integration and Testing
Final Polish and Demo Prep
01
02
03
05
06
04
Requirements and Planning
AI and Chatbot Logic

## Slide 14: Risk Plan
Risk | Probability | Impact | Priority | Actions
Limited time during the semester | 4 | 5 | 20 | Focus on core features and set weekly milestones
Learning new tools | 3 | 4 | 12 | Use online resources, pair programming, and keep AI logic simple and rule-based
Integration issues | 3 | 5 | 15 | Test early and define interfaces clearly
Team schedule conflicts | 3 | 3 | 9 | Document decisions and allow task handoffs
Scope creep | 2 | 4 | 8 | Use Vision and Scope as the reference and limit new features

## Slide 15: Thank You!
Do you have any questions?